## Slide 1
http://www.jacobsen.no/anders/blog/archives/images/project-thumb.jpg
How the customer explained it
How the Project Leader understood it
How the analyst designed it
How the programmer wrote it
How the project was documented
What operations installed
How the customer was billed
How it was supported
How the business consultant described it
What the customer really needed

## Slide 3: Agile & Lean software development Henrik’s master slide deck
Feb 6, 2012
Copyright notice
These slides are licensed under Creative Commons.
Feel free to use these slides & pictures as you wish, as long as you leave my name and the Crisp logo somewhere.
For licensing details see: http://creativecommons.org/licenses/by/3.0/
All slides available at:
http://www.crisp.se/henrik.kniberg/
Used a basis for Certified ScrumMaster & other courses

## Slide 4: Who am I?
Board of directors alumni
Henrik Kniberg
Agile/Lean coach
www.crisp.se
Background
Dev management / CTO
Architecture & development
Entrepreneur

## Slide 5: CSM course objectives

## Slide 6
Kanban
XP
Company
C
Lean
Agile
Scrum
Company
B
Company
C
Company
A
Queue theory
Theory of Constraints
History
Research
Systems thinking
Chaos theory
Principles
Practices
Implementation
More theory...
The big picture

## Slide 7: What have we learned?

## Slide 8: Most IT projects don’t succeed
IT project success rate 1994: 15%
Average cost & time overrun: ≈170%
IT project success rate 2004: 34%
Average cost & time overrun: ≈70%
The Standish Group has studied over 40,000 projects in 10 years.
Sources:
http://www.softwaremag.com/L.cfm?Doc=newsletter/2004-01-15/Standish
http://www.infoq.com/articles/Interview-Johnson-Standish-CHAOS
Plan: €1,000,000
Actual: €2,700,000
Plan: €1,000,000
Actual: €1,700,000

## Slide 9: How estimates are affected by specification length
117 hrs
173 hrs
Spec
Same spec – more pages
Source: How to avoid impact from irrelevant and misleading info on your cost estimates, Simula research labs estimation seminar, Oslo, Norway, 2006

## Slide 10: How estimates are affected by irrelevant information
20 hrs
Spec 1
A
B
C
Same spec
+ irrelevant details
A
B
C
39 hrs
Source: How to avoid impact from irrelevant and misleading info on your cost estimates, Simula research labs estimation seminar, Oslo, Norway, 2006

## Slide 11: How estimates are affected by extra requirements
4 hrs
Spec 1
A
B
C
D
Spec 2
A
B
C
D
E
4 hrs
Spec 3
A
B
C
D
E
8 hrs
Source: How to avoid impact from irrelevant and misleading info on your cost estimates, Simula research labs estimation seminar, Oslo, Norway, 2006

## Slide 12: How estimates are affected by anchoring
456 hrs
Spec
500 hrs
Never mind me
Same spec
555 hrs
50 hrs
Never mind me
Same spec
99 hrs
Source: How to avoid impact from irrelevant and misleading info on your cost estimates, Simula research labs estimation seminar, Oslo, Norway, 2006

## Slide 13: Handovers
Requirements spec
Design spec
Release
Order
C
D
R
P
P
Actual
need

## Slide 14
If I had asked people what they wanted, they would have said faster horses.
Henry Ford

## Slide 15: We tend to build the wrong thing
15
Sources:
Standish group study reported at XP2002 by Jim Johnson, Chairman
Chart: 
| Always | Often | Sometimes | Rarely | Never
Features and functions used in a typical system | 0.07 | 0.13 | 0.16 | 0.19 | 0.45
Features and functions used in a typical system
Half of the stuff we
build is
never used!
Complexity
Cost
# of features
This graph courtesy of Mary Poppendieck

## Slide 16: Less is more
Antoine de Saint-Exupery
Perfection is attained, not when there is nothing more to add,
but when there is nothing left to take away

## Slide 17: How long does it take to find & fix a bug…
That was created 1 minute ago
That was created last week
That was created last year
Dev
Production
System test
Cost
Defect ”age”
10x
25-100x

## Slide 18: Value vs Size
Feature: Office assistant
Look! Words automatically continue on the next line when first line is full!
Feature: Newline

## Slide 19: Working smart is more important than working hard
Working ”smart” is enabled by:
Clear goal
Transparency
Self-organization
Direct contact (team & customers)
Focus
Fast feedback
Big team working hard
Small team working smart
Notes: Don’t tell people what to do.
Tell them where you want to go & why.

## Slide 20: What have we learned?
“Doing projects with iterative processes as opposed to the waterfall method, which called for all project requirements to be defined up front, is a major step forward.”
IT project success rate 1994: 15%
Average cost & time overrun: ≈170%
IT project success rate 2004: 34%
Average cost & time overrun: ≈70%
“The primary reason [for the improvement] is that projects have gotten a lot smaller.”
Jim Johnson
Chairman of
Standish Group
Top 5 reasons for success
User involvement
Executive management support
Clear business objectives
Optimizing scope
Agile process
Sources:
http://www.softwaremag.com/L.cfm?Doc=newsletter/2004-01-15/Standish
http://www.infoq.com/articles/Interview-Johnson-Standish-CHAOS
”My Life is Failure”, Jim Johnson’s book
Scope
Cost
Time
Quality

## Slide 21: Agile in a nutshell
21

## Slide 22: Agile Manifesto
www.agilemanifesto.org
We are uncovering better ways of developing software by doing it and helping others do it.
Feb 11-13, 2001
Snowbird ski resort, Utah
Kent Beck
Mike Beedle
Arie van Bennekum
Alistair Cockburn
Ward Cunningham
Martin Fowler
James Grenning
Jim Highsmith
Andrew Hunt
Ron Jeffries
Jon Kern
Brian Marick
Robert C. Martin
Steve Mellor
Ken Schwaber
Jeff Sutherland
Dave Thomas

## Slide 23: Agile Manifesto
www.agilemanifesto.org
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools
Individer och interaktioner framför processer och verktyg
Working software over comprehensive documentation
Fungerande programvara framför omfattande dokumentation
Customer collaboration over contract negotiation
Kundsamarbete framför kontraktsförhandling
Responding to change over following a plan
Anpassning till förändring framför att följa en plan
That is, while there is value in the items on the right, we value the items on the left more.

## Slide 24: Principles behind the Agile Manifesto
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Business people and developers must work together daily throughout the project.
Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.
The most efficient and effective method of conveying information to and within a development team is face-to-face conversation.
Working software is the primary measure of progress.
Agile processes promote sustainable development. The sponsors, developers, and users should be able to maintain a constant pace indefinitely.
Continuous attention to technical excellence and good design enhances agility.
Simplicity--the art of maximizing the amount of work not done--is essential.
The best architectures, requirements, and designs emerge from self-organizing teams.
At regular intervals, the team reflects on how to become more effective, then tunes and adjusts its behavior accordingly.

## Slide 25: Agile ”umbrella”
Sources:
3rd Annual ”State of Agile Development” Survey June-July 2008
3061 respondents
80 countries
Scrum
XP
DSDM
FDD
Crystal
Kanban

## Slide 26: Many SW projects are like a cannon ball
Assumptions:
The customer knows what he wants
The developers know how to build it
Nothing will change along the way

## Slide 27: Agile is like a homing missile
Assumptions:
The customer discovers what he wants
The developers discover how to build it
Things change along the way
Principle #2: Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
Notes: Definition of Done

## Slide 28: Timeboxing
A
C
D
A
Plan
Traditional scenario
Agile scenario
Week 1
Week 2
Week 3
Week 4
B
C
D
A
Week 1
Week 2
Week 3
Week 4
B
Week 5
Week 6
Week 7
Week 8
A
Week 1
Week 2
Week 3
Week 4
B
Week 5
Week 6
A
B
”We will deliver ABCD in 4 weeks”
”We always deliver something every sprint (2 weeks)”
”We think we can finish ABCD in 4 weeks, but we aren’t sure”
”We always deliver the most important items first”
(doomed to fail, but we don’t know it yet)
Oops, we’re late.
Oops, our velocity is lower than we thought.
It looks like we’ll only finish AB by week 4.
What should we do now?
Scope
Cost
Time
Quality
Scope
Cost
Time
Quality
X
X
X
E
Notes: TODO animate

## Slide 29: Planning is easier with frequent releases

## Slide 30: Scrum in a nutshell
30

## Slide 31: Do you...
...have running, tested software at the end of each sprint (max 1 month)?
...know your velocity?
...know the biggest impediment of your team?

## Slide 32: Scrum in a nutshell
January
April
Split your organization
Split your product
Split time
Optimize business value
Optimize process
$
$$$
Large group spending a long time building a huge thing
Small team spending a little time building a small thing
  ... but integrating regularly to see the whole

## Slide 33: Scrum overview – structure
Product owner
Vision: Where are we going & why?
Priorities & tradeoffs
Release planning
PO
SM
Users
Stakeholders
Helpdesk
Operations
Management
Product
Backlog
Sprint
Backlog
... etc ...
Team
Direct communication
Scrum Master
Process leader/coach
Impediment remover
Cross-functional,
self-organizing Team
How much to pull in
How to build it
Quality
Sustainable pace

## Slide 34: Typical sprint
Week 1
Week 2
Week 3
Timeline
Iteration1
Sprint-planning
Demo/Review
Retrospective
Product
Backlog
Daily Scrum
release
1.3.0
PO
Sprint plan
(Task board / Scrum board)

## Slide 35: Backlog management
Break down big stories
Administrate users
100 simultaneous users
Operations manual
As a helpdesk operator I want to see who is logged in
View Invoice in HTML, PDF, or Excel format
13
Estimate stories
2
5
3
2
2
?
As a buyer
I want to save my shopping cart
so that I can continue shopping later
As a booker
I want to receive notifications when new slots appear in the calendar
so that I don't have to keep checking manually
asdf kjsk flkjs df sd fk
asdf kjsk flkjs df sd fk
asdf kjsk flkjs df sd fk
asdf kjsk flkjs df sd fk
asdf kjsk flkjs df sd fk
asdf kjsk flkjs df sd fk
asdf kjsk flkjs df sd fk
Write user stories
2
5
As a buyer
I want to save my shopping cart
so that I can continue shopping later
As a buyer
I want to save my shopping cart
so that I can continue shopping later
As a buyer
I want to save my shopping cart
so that I can continue shopping later
Register new user
Edit existing user
Delete
user
Find
user
100 simultaneous users
Operations manual
As a helpdesk operator I want to see who is logged in
View Invoice in HTML, PDF, or Excel format
3
5
3
5
Prioritize
Register new user
Edit existing user
Delete
user
Find
user
100 simultaneous users
Operations manual
As a helpdesk operator I want to see who is logged in
View Invoice in HTML, PDF, or Excel format
3
5
3
5
High prio stories small enough to fit in a sprint
Low prio stories not broken down yet
Later
June
May
April
Velocity-based forecast
Realistic planning horizon

## Slide 36: Velocity
Sprint 1
Sprint 2
Sprint 3
Likely future velocity:
7-9 per sprint
2
2
3
1
2
3
1
1
2
2
1
1
1
2
V= 8
V= 7
V= 9
Notes: Kanban: if you need to make commitments, you need to decide how to provide predictability.
Velocity (story points, or number of equal-sized items)
Average lead time per MMF
Kanban => smooth flow and less variability => better predictability

## Slide 37: Backlog creation & grooming – sample schedule
Initial backlog creation
Backlog workshop, for example every Wednesday 10:00 – 11:00
Backlog
grooming
cycle
Sprint cycle
Sprint 1
Sprint 2
Sprint 3
Timeline

## Slide 38
Release planning – fixed date
Today is Aug 6
Sprint length = 2 weeks
Velocity = 30 - 40
(10 sprints)
300
400
PO
What will be done
by X-mas?
Scope
Cost
Time
Quality

## Slide 39: Alternatives to Sprints
Sprints
week 1
week 2
week 3
week 4
week 5
week 6
week 7
week 8
Sprint 1
Plan & commit
Review
(release?)
Separate cadences
week 1
week 2
week 3
week 4
week 5
week 6
week 7
week 8
Planning cadence (2w)
Sprint 2
Retrospective
Release cadence (1w)
Retrospectives (4w)
Event-driven
week 1
week 2
week 3
week 4
week 5
week 6
week 7
week 8
Planning (on demand)
Release (on demand)
Retrospectives (4w)

## Slide 40
Process is
continuously improving
Have Definition of Done (DoD)
DoD achievable within each iteration
Team respects DoD
The bottom line
Delivering working, tested software every 4 weeks or less
Delivering what the
business needs most
Demo happens after every sprint
Shows working, tested software
Feedback received from stakeholders & PO
Retrospective happens after every sprint
Results in concrete improvement proposals
Some proposals actually get implemented
Whole team + PO participates
Team has a sprint backlog
Highly visible
Updated daily
Owned exclusively by the team
Have sprint planning meetings
PO participates
Whole team participates
Results in a sprint plan
Whole team believes plan is achievable
PO satisfied with priorities
PO brings up-to-date PBL
Iteration length 4 weeks or less
Always end on time
Team not disrupted or controlled by outsiders
Timeboxed iterations
PO has a product backlog (PBL)
Top items are prioritized by business value
Top items are estimated
PO understands purpose of all backlog items
Top items in PBL small enough to fit in a sprint
Estimates written by the team
Clearly defined product owner (PO)
PO is empowered to prioritize
PO has knowledge to prioritize
PO has direct contact with team
PO has direct contact with stakeholders
PO speaks with one voice (in case PO is a team)
Team members sit together
If you achieve these you can ignore the rest of the checklist. Your process is fine.
These are central to Scrum. Without these you probably shouldn’t call it Scrum.
Core Scrum
PO has product vision that is in sync with PBL
PBL and product vision is highly visible
Everyone on the team participates in estimating
PO available when team is estimating
Team members not locked into specific roles
Team has all skills needed to bring backlog items to Done
Team has a Scrum Master (SM)
Whole team knows top 1-3 impediments
SM has strategy for how to fix top impediment
SM focusing on removing impediments
Escalated to management when team can’t solve
Velocity is measured
Velocity only includes items that are Done
PO uses velocity for release planning
Team has a sprint burndown chart
PBL items are broken into tasks within a sprint
Estimates for ongoing tasks are updated daily
Highly visible
Updated daily
PO participates at least a few times per week
All items in sprint plan have an estimate
SM sits with the team
Daily Scrum is every day, same time & place
Sprint tasks are estimated
Estimate relative size (story points) rather than time
Max 15 minutes
Each team member knows what the others are doing
Most of these will usually be needed, but not always all of them. Experiment!
Recommended but not always necessary
Daily Scrum happens
Whole team participates
Problems & impediments are surfaced
You have a Chief Product Owner (if many POs)
Dependent teams do Scrum of Scrums
Dependent teams integrate within each sprint
Scaling
Having fun! High energy level.
Overtime work is rare and happens voluntarily
Discussing, criticizing, and experimenting with the process
Positive indicators
Scrum Checklist
http://www.crisp.se/scrum/checklist | Version 2.1 (2009-08-17)
the unofficial
Henrik Kniberg
PO = Product owner SM = Scrum Master PBL = Product Backlog DoD = Definition of Done
Team usually delivers what they committed to
Leading indicators of a good Scrum implementation.
These are pretty fundamental to any Scrum scaling effort.
Max 9 people per team
Iterations that are doomed to fail are terminated early

## Slide 41: Simulation: Ball points game

## Slide 42: Exercise – Ball points game
Goal: Pass as many balls as possible during 2 minutes
  Ball should be touched by everyone before it counts
  Ball must have air time when passed (can’t be handed over)
  Can’t pass to your direct neighbour
  Use nothing but hands
Sprint | Est | Act | Changes after sprint
1 |  |  | 
2 |  |  | 
3 |  |  | 
4 |  |  | 
5 |  |  | 
6 |  |  | 
Notes: 45m + 15m debrief
Varför tappar vi bollar?
Var är flaskhalsen just nu?
How do you assure quality?
What are your hidden assumptions?
Hur kan vi engagera kunden?
Hur många bollar vill vi ha i luften?
Hade lösningen gått att komma på från början?
Vad hade hänt om vi inte hade haft regelbundna utvärdering?
Vad krävs för att självorganisering ska funka?
Koppling mellan storlek & värde?
vad händer om vi byter ut folk mellan team?
Vad hade hänt om ni inte fått reda på att andra team klara 100+?
Hur kändes längden på iterationerna i början resp. i slutet?
what caused the improvement? Did you get better at throwing balls?
Behöver räkning vara exakt?
Could work half time
When you have least time to do retrospectives, you have most need for them
”dåliga” ändringar?

## Slide 43: Scrum scaling example

## Slide 44: Example: Simplest possible Scrum organization
ScrUML
(inofficial Scrum Modeling Language)

## Slide 45: Example: multiple teams

## Slide 46: Example: multiple product owners

## Slide 47: Virtual teams - examples
PO
Product
Backlog
SM
Sprint
Backlog
PO
Product
Backlog
SM
Sprint
Backlog
PO
Product
Backlog
SM
Sprint
Backlog
CPO
Scrum of Scrums
Resolve problems & dependencies in current sprint
Testing group
Synchronize testing efforts & share knowledge
Product owner group
Prepare and synchronize product backlogs for future sprints
DB group
Synchronize DB efforts & share knowledge
Scrum
Team 1
Scrum
Team 2
Scrum
Team 3

## Slide 48: Case study: Stopping a death march

## Slide 49
2007
2006
Requirements
Coding
Testing?
Release
We are here
Q1
Q2
Q3
Q4
Q1
Q2
Notes: Distinct phases
Fixed scope & date
Delays & missed milestones
Big-bang approach instead of iterative & incremental
No definition of done, burndowns, velocity, or test automation.

## Slide 50: Symptom: Long, detailed requirements specifications

## Slide 51: Symptom: Lack of trust & commitment
Notes: - Stopped using burndowns
Feature is done. Defects are logged.
Testing isn’t my problem.
Part-time resources.
Interruptions
Pressure

## Slide 52: Strategy: Implement Scrum
Show us where we stand
Help us move faster
Create product backlog
Estimate product backlog
Execute 2 sprints, measure velocity
2007
Jan
Feb
We are here

## Slide 53: Step 1: Change Definition of Done
Old definition of done:
  Code checked in
New definition of done:
  Releasable
Tester added to team

## Slide 54: Create a product backlog
Features left to implement
Features implemented but not tested & integrated
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
PO

## Slide 55: Estimate product backlog
2
5
3
2
2
?
180 points
70 points
Features left to implement
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
feature X
Features implemented but not tested & integrated
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
Test/integr
feature Y
1
1
3
2
5
180 + 70 = 250 points
Notes: TODO: numbers per item

## Slide 56: Execute 2 sprints
Estimated
Velocity
Actual
Velocity
30
9
25
10
Sprint 1
Sprint 2

## Slide 58: Visualize the problem
Backlog = 230 points
Velocity = 10 points/sprint
23 sprints
> 1 year until release!
50
100
150
200
250
Pessimist
Optimist
Wishful
thinking
2007
Q1
Q1
Q2
Q3
Q4
2008
Q2
Promised release
Likely release
Delivered story points
Fixed scope
Notes: Probably even later, because:
- No customer feedback
- Holidays
- Platform upgrades

## Slide 59: Act
Backlog = 230 points
Velocity = 10 points/sprint
Fix impediments
  Pressure on team
  Ineffective build & test environment
  Lack of teamwork, discipline & motivation
  Disruptions & context switching
  Unrealistic expectations
  ROOT CAUSE: Company not focused
Reduce
Increase
Reduce total scope
Incremental releases
Overall priorities
Operations
Project X
Anything else

## Slide 60
2007
Promised release
(waterfall)
Q1
Q1
Q2
Q3
Q4
2008
Likely release (waterfall)
Actual release
(incremental)
Actual release
(incremental)
Velocity
10
20
30
9-10
25-30
Q2
Q1
Q2
Q3
2007
Backlog = 230 points
Velocity = 10 points/sprint
Reduce by cutting scope
Increase by removing impediments

## Slide 61: Case 3: Take-away points
Waterfall is still waterfall even if you call it Scrum
  Know your tools, get training & coaching early.
Don’t believe your plan
  There is no ”the plan must be right because we promised”.
  Make sure you have reliable feedback loops & a changeable plan.
There is no ”too low velocity”
  Just actual velocity, and a realistic or unreleastic plan.
Build quality in
  Don’t postpone test & integration, that gives a false velocity.
Having good people isn’t enough
  An inappropriate process can cause even a great team to fail.
Dramatic improvements can be made quickly
  With a strong management team that has access to empirical data and is willing to focus.

## Slide 62: Communication & Documentation

## Slide 63: Communication effectiveness
(Question-and-answer)
(No question-answer)
2 people at whiteboard
2 people on email
2 people on phone
Video recording
Audio recording
Document
Communication effectiveness
Richness (”temperature”) of
communication channel
Effective
Hot
Cold
Ineffective
Source: research from McCarthy and Monk (1994)
High
bandwidth
Low
bandwidth

## Slide 64: Travel light as few documents as possible – but not fewer as short documents as possible – but not shorter
Team
Customer
Team
Customer
.....
......
Don’t use documents to
replace communication
Use documents to
support communication
Waste caused when documents replace F2F
Ineffective communication
Lack of learning
Unread documents
Out-of-date documents
Misunderstandings
Document maintainance

## Slide 65: Product backlog & user stories

## Slide 66: Product backlog
As a booker
I want to receive notifications when new available slots appear in the calendar
so that I don't have to keep checking manually
Product
Backlog
Product vision
As a <stakeholder>
I want <what>
so that <why>
As a buyer
I want to save my shopping cart
so that I can continue shopping later
(... etc ...)
Definition of Done
Releasable
  User Acceptance tested
  Merged to Trunk
  release notes written
  No increased technical debt
= I haven’t messed up
the codebase
GUI
Client
Server
DB

## Slide 67: User story
Independent
Negotiable
Valuable
Estimable
Small
Testable
Acronym courtesy of Bill Wake – www.xp123.com
As a <stakeholder>
I want <what>
so that <why>
How to demo:
Enter store
Put a book in shopping cart
Press ”save cart”
Leave store, and enter it again
Check that the book is in my cart
As a buyer
I want to save my shopping cart
so that I can continue shopping later
8
A
B
C
C
GUI
Client
Server
DB schema
Notes: Role != who ”does” it, but who ”wants” it.
Advantages of limiting it to one card (or small space)
Focus on the essentials
Higher likelihood that people will read it and use it
Higher flexibility in how to implement
Less waste if we throw it away or break down

## Slide 68
6 orderings
3,628,800 orderings
2,432,902,010,000,000,000 orderings
20 items
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
10 items
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
5 items
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
3 items
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
120 orderings

## Slide 69
Product backlog or bug database
Length 100+
9 × 10157 orderings
(number of atoms in the universe: 4x1080)
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
Top 10
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur

## Slide 70: Breaking down user stories

## Slide 71: Breaking down the Product backlog
Administrate users
Register new user
Edit existing user
Delete user
Find user
100 simultaneous users
Operations manual
As a helpdesk operator I want to see who is logged in
View Invoice in HTML, PDF, or Excel format
100 simultaneous users
Operations manual
As a helpdesk operator I want to see who is logged in
View Invoice in HTML, PDF, or Excel format
REgister new user
Edit existing user
Delete user
Find user
100 simultaneous users
Operations manual
As a helpdesk operator I want to see who is logged in
View Invoice in HTML, PDF, or Excel format

## Slide 72
V
V
Balance the product backlog
V
Too big items?
Too many items?
Balanced

## Slide 73: Splitting stories and breaking out tasks
Administrate users
Register new user
Edit existing user
Delete user
Find user
User admin
User admin
User admin
User admin
Do GUI design
Write failing test
Do integration test
Create DB schema
Write server-side logic
Write form validation
Split stories
Break into tasks
(normally during sprint planning meeting)
13
5
3
8
2
Tasks are for the sprint backlog, NOT product backlog

## Slide 74: Estimating

## Slide 75: Planning poker
As a booker
I want to receive notifications when new available slots appear in the calendar
so that I don't have to keep checking manually
As a buyer
I want to save my shopping cart
so that I can continue shopping later
2
5
2
5
3
2
2
?

## Slide 76: Example: estimation paradox
8 days work
5 months cycle time
= 9 %
Process cycle efficiency
Prestudies, estimation, resource allocation, approval
Develop, test, deploy
Lots of estimation & prestudy
5 month cycle time
Scared of commitment
Lightweight estimation & prestudy
2-3 weeks cycle time
Little fear of commitment
Estimation is sometimes used to manage a problem that was caused by the estimation itself

## Slide 77: Agile estimating strategy
Don’t estimate time.
  Estimate relative size of stories.
  Measure velocity per sprint.
  Derive release plan.
Estimates done by the people who are going to do the work.
  Not by the people who want the work done.
Estimate continuously during project, not all up front.
Prefer verbal communication over detailed, written specifications.
Avoid false precision
  Better to be roughly right than precisely wrong
http://planningpoker.crisp.se

## Slide 78: Choose your level of detail. Start simple.
Tasks
Stories
1. Don’t estimate stories. Just count them.
2. Estimate stories in t-shirt size
1. Skip tasks
2. Don’t estimate tasks. Just count them.
3. Estimate tasks in days
1d
2d
0.5d
4. Estimate tasks in hours
12h
8h
4h
S
M
L
Hours?
Days?
Weeks?
S
M
L
3. Estimate stories in story points
1sp
2sp
5sp
4. Estimate stories in ideal man-days
1d
3d
6d

## Slide 79: Definition of Done
Default Definition of Done
Acceptance tested
release notes written
Releasable
No increased technical debt
Default Definition of Done
Unit/Integration tested
Ready for acceptance test
deployed on demo server
= I haven’t messed up
the codebase
Default Definition of Done
Releasable
What’s NOT included in DoD?
- For example ”customer acceptance test + user documentation”
Why not? Who does it? When? What happens if a problem turns up?

## Slide 80: Release planning

## Slide 81: Iterative & Incremental development

## Slide 82: Trim the tail
Delivered
value
Iteration
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
17
18
Send email
Attach-ments
Offline mode
Offline Attach-ments
View
email
Principle #1: Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Principle #3: Deliver working software frequently, from a couple of weeks to a couple of months, with a preference to the shorter timescale.
Principle #10: Simplicity--the art of maximizing the amount of work not done--is essential.
Trim the tail!

## Slide 83: Release cycles
Agile
Every sprint results in potentially releasable product increment.
Product owner decides when to release.
Months of planning
Year of development
Months of ”hardening”
Big bang
release
Not agile, not incremental, not iterative, not lean
Waste
Waste
Time line

## Slide 84: Release cycles
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
Sprint #
Release 1
(Alpha)
Release 2
(Beta)
Release 3
(Live)
Release 5
(maintainance)
17
18
19
20
Release 6
(maintainance)
Goal: every sprint results in potentially releasable product increment.
Product owner decides when to release.
Release 4
(maintainance)

## Slide 85: Release plan
As a X
I want Y
so that Z
8
As a X
I want Y
so that Z
2
As a X
I want Y
so that Z
3
As a X
I want Y
so that Z
5
As a X
I want Y
so that Z
1
As a X
I want Y
so that Z
2
As a X
I want Y
so that Z
5
Bla bla
13
Bla bla
2
Bla bla
8
Bla bla
2
Bla bla
3
Bla bla
1
March 1 pilot
April 1 release
Later
Bla bla
8
Bla bla
2

## Slide 86: Measuring velocity
Beginning of sprint 1
8
5
3
5
5
5
3
5
5
8
Product
Backlog
Estimated
velocity =
26
8
5
3
5
5
Sprint
Backlog
End of sprint 1
8
5
3
5
5
Sprint
Backlog
Done!
Done!
Done!
Almost done
Not started
Actual
velocity =
18
Sprint 1

## Slide 87
Release planning – fixed time
Today is Aug 6
Sprint length = 2 weeks
Velocity = 30 - 40
(10 sprints)
300
400
PO
What will be done
by X-mas?

## Slide 88: Release planning – fixed scope
100
200
300
400
Work remaining
(story points)
Sprint
1
2
3
4
5
6
7
8
9
10
11
12
13
14
15
16
We’ll be done around sprint 14-16
Release burndown chart
When will all of
this be done?
PO

## Slide 89: Release planning gone wrong
1
Remaining
story points
Sprint
2
3
4
5
6
7
8
9
10
11
12
13
14
15
100
200
300
400
Um... we’re done
when we’re done!
We’ll be done by sprint 10!
Sorry, we’re late! We should definitely by done by sprint 12!

## Slide 90
V
V
Later
Q4
2009?
Q3
2009?
June
2009
May
2009
Apr
2009
Choose the right planning horizon
Too short?
Balanced?
V
2010
2011
2012
2013
2014
Too far?

## Slide 91: Example: evolution of a product backlog
Product backlog
Sprint 1
Product Vision
Sprint 2
Incremental
Release
Incremental
release
Week 1
Week 2
monday
Week 3
friday
Week 4
monday
Week 5
friday

## Slide 92: Estimating velocity without history
Facts:
Team size = 6 people
Sprint length = 2 weeks
Estimate:
2 sp = 6 imd
Focus factor: 50%
Calculation:
Calendar days in sprint: 10 days
Man-days in sprint: 60 md
Ideal man-days in sprint: 60 md x 50% = 30 imd
Velocity: 30 imd / 3 = 10 sp / sprint
As a X
I want Y
so that Z
As a X
I want Y
so that Z
As a X
I want Y
so that Z
As a X
I want Y
so that Z
8sp
2sp
3sp
5sp
Hmmm.... we think THIS story is about 6 ideal man-days

## Slide 93: Agile contracts
93

## Slide 94: Timeboxing
A
C
D
A
Plan
Traditional scenario
Agile scenario
Week 1
Week 2
Week 3
Week 4
B
C
D
A
Week 1
Week 2
Week 3
Week 4
B
Week 5
Week 6
Week 7
Week 8
A
Week 1
Week 2
Week 3
Week 4
B
Week 5
Week 6
A
B
”We will deliver ABCD in 4 weeks”
”We always deliver something every sprint (2 weeks)”
”We think we can finish ABCD in 4 weeks, but we aren’t sure”
”We always deliver the most important items first”
(doomed to fail, but we don’t know it yet)
Oops, we’re late.
Oops, our velocity is lower than we thought.
It looks like we’ll only finish AB by week 4.
What should we do now?
Scope
Cost
Time
Quality
Scope
Cost
Time
Quality
X
X
X
E
Notes: TODO animate

## Slide 95
Release planning – fixed date
Today is Aug 6
Sprint length = 2 weeks
Velocity = 30 - 40
(10 sprints)
300
400
PO
What will be done
by X-mas?
Scope
Cost
Time
Quality

## Slide 96: Contracts
Fixed everything
(price / scope / time)
Time & materials
($ per iteration)
Money for nothing, change for free
More agile
Less agile
Requires trust
Problem: Trust requires trust
Scope
Cost
Time
Q
Scope
Cost
Time
Quality
Scope
Cost
Time
Q
Scope
Cost
Time
Q
Notes: TODO

## Slide 97: Money for nothing, change for free
Chart: 
| Always | Often | Sometimes | Rarely | Never
Features and functions used in a typical system | 0.07 | 0.13 | 0.16 | 0.19 | 0.45
Features and functions used in a typical system:
Source: Standish Group Study Reported at XP2002
by Jim Johnson, Chairman
Unnecessary features that
shouldn’t be in
(but we don’t know which)
Importantant features that should be in
(but we don’t know which)
”Req”
”Req”
Price: 10 M
Time: 1 year
Scope:
Contract
Option #1
”Change for free” as long as total scope doesn’t increase
Option #2
”Early termination”
Customer can end project early.
Costs only 20% of remaining budget.

## Slide 98: Change for free
ROI
Time
Skip this one!
Want to raise prio of this one!
Need this one too!
Option #1
”Change for free” as long as total scope doesn’t increase
Notes: 98

## Slide 99: Early termination
Customer saves 80% of remaining budget
Supplier gets 20% av remaining budget
End project!
Option #2
”Early termination”
Customer can end project early.
Costs only 20% of remaining budget.
ROI
Time
ROI
cutoff
Plan:
Price: 10 M
Time: 12 months
Result:
Price: 5+1 M
Time: 6 months
Notes: 99

## Slide 100: Money for nothing, change for free
Chart: 
| Always | Often | Sometimes | Rarely | Never
Features and functions used in a typical system | 0.07 | 0.13 | 0.16 | 0.19 | 0.45
Features and functions used in a typical system:
Source: Standish Group Study Reported at XP2002
by Jim Johnson, Chairman
Unnecessary features that
shouldn’t be in
(but we don’t know which)
Importantant features that should be in
(but we don’t know which)
”Req”
”Req”
Price: 10 M
Time: 1 year
Scope:
Contract
Option #1
”Change for free” as long as total scope doesn’t iincrease
Option #2
”Early termination”
Customer can end project early.
Costs only 20% of remaining budget.

## Slide 101: Contracts
Fixed everything
(price / scope / time)
Time & materials
($ per iteration)
Money for nothing, change for free
More agile
Less agile
Scope
Cost
Time
Q
Scope
Cost
Time
Quality
Scope
Cost
Time
Q
Scope
Cost
Time
Q
Notes: TODO

## Slide 102: Team

## Slide 103: Teamwork
Not
silos
Not
groups
Teams!
Principle #11: The best architectures requirements, and designs emerge from self-organizing teams.
Principle #5: Build projects around motivated individuals. Give them the environment and support they need, and trust them to get the job done.

## Slide 104: Cross functional team Doesn’t mean everyone has to know everything
DB
Java
Web
Test
Domain
CM
Lisa
Joe
Fred
Jenny
David
Erik
Product
Backlog
Skills Needed to implement Top X backlog items
I’m good at Java!
I can test, but I’m not so good at it.
I don’t know CM at all. But I’m willing to learn!
I won’t even go near a database!
Knows a bit about many things
Knows a lot about one thing

## Slide 105: Basic truths about teams
Team motivation
  People are most productive when they manage themselves.
  People take their commitment more seriously than other people’s commitment for them.
  People do the best they can.
  Under pressure to “work harder,” developers automatically and increasingly reduce quality.
Team performance
  Teams and people do their best work when they aren’t interrupted.
  Teams improve most when they solve their own problems.
  Broad-band, face-to-face communications is the most productive way for teams to work together.
Team composition
  Teams are more productive than the same number of individuals
  Maximum effective team size is around 7-8 people.
  Products are more robust when a team has all of the cross-functional skills focused on the work
  Changes in team composition reduce productivity in the short term.

## Slide 106: Optimum team size
“Optimum staff size = team size most likely to achieve the highest productivity, the shortest schedule, the cheapest cost with the least amount of variation in the final outcome.”
“From the 491 projects that were analyzed we would conclude that a 3-7 person team has the best performance”
Source: http://www.qsm.com/process_01.html
Likely reasons:
This team size provides some protection against the loss of a key person
Individual performance is not overcome by group dynamics.
Team size is probably close to optimum in building motivation and cohesion.
There is minimum human communication complexity among team members.
It doesn't require significant management overhead.

## Slide 107: Motivation
Effective hours = the most scarce resource
  Motivated
  Focused
  Have everything I need
What if all meetings were optional?
What if all project participants were volunteers?
http://www.youtube.com/watch?v=u6XAPnuFjJc
www.youtube.com/watch?v=u6XAPnuFjJc
So how do we motivate people?
Notes: Focusing question:
What if all meetings were optional?
What if all your subordinates were volunteers?
Have you ever come to work early to ”work undisturbed”?

## Slide 108: Sprint planning

## Slide 109: Sprint planning meeting - example
Goal
Present backlog
Reprioritize, Re-estimate, split stories, combine stories
Break out tasks
Estimate velocity, draw the line
Encrypted
Password
More important
Less important
Deposit
Migration
tool
Backoffice
login
Backoffice
User admin
Withdraw
Perf Test
8
13
3
13
8
User
Migration
tool
5
Transaction
Migration
tool
5
DB
design
Impl.
DAO
Integr
Test
Refact.
Write failing test
GOAL: Beta-ready release!
20

## Slide 110: The sprint commitment
Common misconceptions
”We promise to achieve this goal”
”We promise to deliver all stories included in the sprint backlog”
Team’s commitment to the product owner:
”We promise that...”
... we believe we can reach the sprint goal.
... we will do everything in our power to reach the sprint goal, and will let you know immediately if we no longer believe we can reach it.
... we believe that we can complete all stories included in the sprint backlog.
... we will release at the end of the sprint
... if we fall behind schedule we will talk to you and, if necessary, remove the lower priority stories first.
... if we get ahead of schedule, we will add stories to the sprint from the product backlog, in priority order.
... we will display our progress and status on a daily basis.
... every story that we do deliver is complete.

## Slide 111
Product
backlog
Team: We’re pretty sure we can finish all of these.
PO: These are definitely the highest priority items, their priorities won’t change during the sprint.
Team: We might finish some of these, but probably not all
PO: Some of these might be reprioritized during the sprint
Team: We’re pretty sure we won’t finish any of these
SLACK
Sprint
backlog

## Slide 112: Sprint backlog & daily scrum

## Slide 113: Sprint backlog – day 0

## Slide 114: Daily Scrum meeting
15 minutes
What did I accomplish yesterday?
What will I accomplish today?
What’s stopping me?

## Slide 115: Sprint backlog – after 1st meeting

## Slide 116: Sprint burndown chart

## Slide 117: Sprint backlog – day X

## Slide 118: Care about the whole product
Not just your little task
We’re building something great together!
I’m more efficient if I just do my tasks

## Slide 119: Physical or Digital?
Physical
Cheap
Easy to evolve
Big
See all at once
Same view
Tangible / Direct manipulation
Brings people together
Digital
Remote access
History/backup
Metrics
Probably a bit of both.

## Slide 120
Shows our process & policies
Shows what is going on right now & who is doing what & why
Shows what we have done & what we will do next
Shows impediments & problems
Makes it easier to challenge & improve our process
Minimizes reporting
Promotes collaboration
2009-08-29
orem ipsum dolor sit amet, nse ctetur adi pis cing elit nisl
2009-09-01
orem ipsum dolor sit amet, co nse ctetur adi pis cing elit nisl
2009-09-02
orem ipsum dolor sit amet, nse ctetur adi pis elit nisl
Analysis
Development
Acceptance
Prod
Next
Definition of Done:
Customer accepted
Ready for production
Ongoing
Done
Definition of Done:
Code clean & checked in on trunk
Integrated & regression tested
Running on UAT environment
Ongoing
Done
Ongoing
Done
Definition of Done:
Goal is clear
First tasks defined
Story split (if necessary)
2
3
3
2
2009-09-03
ipsum dolor sit amet, co nse ctetur adi pis cing elit nisl
2009-09-02
orem ipsum dolor sit amet, co nse
2009-08-27
orem ipsum dolor sit amet, ctetur adi pis cing elit nisl
2009-08-27
orem ipsum dolor sit amet, adi pis cing elit nisl
2009-08-20
orem olor sit amet, co nse ctetur adi pis cing elit nisl
2009-08-30
orem ipsum dolor sit amet, co adi pis cing elit nisl
2009-09-08
2009-08-20
orem ipsum dolor sit amet, co nse ctetur adi pis cing elit nisl
2009-08-25
2009-08-22
orem ipsum dolor sit amet, co
2009-08-25
orem ipsum dolor sit ctetur adi pis cing elit nisl
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
xxxx kjd dj d xxx
orem ipsum dolor sit amet, co nse ctetur
2009-08-26
orem adi pis cing elit nisl
orem ipsum dolor sit amet, co nse ctetur
(Google ”Kanban kick-start example” to learn how this sample board works)
Notes: A task board (in this case a Kanban board) is more than just an early warning tool

## Slide 121: Taskboard warning signs

## Slide 122: Warning sign #1

## Slide 123: Warning sign #2

## Slide 124: Warning sign #3
WAIT A SEC
How is that burndown calculated?

## Slide 125: Spot at least 4 warning signs

## Slide 126: Taskboards outside of SW dev

## Slide 128
Notes: Normally we do everything, or micromanage the kids.
Now we did self-org via taskboard
When steam ran out we would do ”hourly scrum”
They even descoped!

## Slide 129: Recommendation:
Visualize more than just the sprint

## Slide 130
Product backlog
PO
What happens
upstream?
What happens
downstream?
Sprint

## Slide 131
Product backlog
Analysis
Development
User acceptance test & production
Support

## Slide 132
Next
Develop
Bingo
1
Release
Done
2
Concept
Playable
Features
Polish
3
Zork
Pac man
Pong
Donkey Kong
Mine sweeper
Dugout
Duck hunt
Team
1
Team
2
Team
3
Solitaire
Team 2
Team 3
Team 1

## Slide 133: Ending the sprint (review & retrospective)

## Slide 134: Sprint demo
Team demonstrates working code to stakeholders
Only 100% completed stories are demonstrated
  Partially completed stories ignored
Direct feedback from stakeholders
Feedback incorporated into product backlog
What have we accomplished?

## Slide 135: Retrospective
If it ain’t broken don’t fix it
If it ain’t perfect (and it never will be) improve it

## Slide 136: Sprint retrospective
Part 1: What happened?
Sprint
planning
Jeff sick
Week 1
Week 2
Week 3
Server
crashed
Story #25
removed
from sprint
LAN
shootout
Half-day
conference
New desks
installed
First story
ready for
test
Sprint
demo
Big
argument
Team flow!
New build
server

## Slide 137: Sprint retrospective
Part 2: What do we do differently next sprint?

## Slide 138: Sprint retrospective
Long term effect
Sprint
Velocity
4
5
6
7
8
9
10
11
12
1
2
3
13
Effective velocity over time
(with retrospectives)
Effective velocity over time
(without retrospectives)

## Slide 139
Notes: Some teams do this in real-time

## Slide 140
SM
Manager
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
Top 3
impediments
SM
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
Top 3
impediments
SM
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
Top 3
impediments

## Slide 141
SM
SM
SM
SM
SM
SM
SM
SM
SM
SM
Dev
manager
PO
PO
Ops
manager
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
orem ipsum dolor sit amet, co nse ctetur
Top 3
impediments

## Slide 142: Top 3 impediments
If you don’t know
how to solve it,
visualize it!
Key
point
When you solve
your biggest problem,
your second-biggest problem
is instantly promoted
Jerry Weinberg
Notes: TODO obfuscate!

## Slide 143: Developer happiness index
1
2
3
4
5

## Slide 145: Testing

## Slide 146: Quality
Failure demand
Value demand
Defects per unit of valued work
Notes: EXERCISE:
How much % of your work is failure demand?
What can you do to reduce this?

## Slide 147: Testing – ideal case
Sprint 1
Timeline
Sprint 2
v1.0.0
Scrum team
End users
v1.1.0

## Slide 148: Testing – common alternative
Sprint 1
Timeline
v1.0.0
1.0 acceptance test
Bug!
Sprint 2
v1.0.1
v1.0.1
Scrum team
Acceptance test team
End users
v1.1.0

## Slide 149: Velocity & technical debt

## Slide 150: Velocity calibration
Henrik Kniberg
Estimated
Velocity
Actual
Velocity
40
30
30
28
30
31
30
30
Estimated
Actual
40
30
40
30
40
30
Estimated
Actual
40
30
50
30
60
30
Estimated
Actual
40
35
35
30
30
25
30
25
20

## Slide 151: Technical debt
Vmax
Vactual
velocity
time
Vmax
velocity
time
Vactual
Sustainable pace!
Definition of Done
.... bla bla ....
No increased technical debt
Code duplication
Test coverage
Code readability

## Slide 152: Dealing with technical debt
Vmax
Vactual
velocity
time
Road to hell
First step
Slow down
Stop accumulating debt
Second step
(optional)
Slow down even more
Start repaying debt
Sustainable pace
Increasing pace!
Definition of Done
.... bla bla ....
No increased technical debt
Definition of Done
.... bla bla ....
Technical debt decreased

## Slide 153: Compare for understanding, not judgement

## Slide 154: Lean & Agile process toolkits
Kanban
Scrum
XP
Values & Principles
Lean, Agile, Theory of Constraints, Systems Thinking, etc
Other lean tools
(Value Stream Mapping, Root Cause Analysis, etc)

## Slide 155: Compare for understanding, not judgement
More prescriptive
More adaptive
XP
(13)
Scrum
(9)
Kanban
(3)
Do Whatever
(0)
RUP
(120+)
Architecture Reviewer
Business Designer
Business-Model Reviewer
Business-Process Analyst
Capsule Designer
Change Control Manager
Code Reviewer
Configuration Manager
Course Developer
Database Designer
Deployment Manager
Design Reviewer
Designer
Graphic Artist
Implementer
Integrator
Process Engineer
Project Manager
Project Reviewer
Requirements Reviewer
Requirements Specifier
Software Architect
Stakeholder
System Administrator
System Analyst
Technical Writer
Test Analyst
Test Designer
Test Manager
Tester
Tool Specialist
User-Interface Designer
Architectural analysis
Assess Viability of architectural proof-of-concept
Capsule design
Class design
Construct architectural proof-of-concept
Database design
Describe distribution
Describe the run-time architecture
Design test packages and classes
Develop design guidelines
Develop programming guidelines
Identify design elements
Identify design mechanisms
Incorporate design elements
Prioritize use cases
Review the architecture
Review the design
Structure the implementation model
Subsystem design
Use-case analysis
Use-case design
Analysis model
Architectural proof-of-concept
Bill of materials
Business architecture document
Business case
Business glossary
Business modeling guidelines
Business object model
Business rules
Business use case
Whole team
Coding standard
TDD
Collective ownership
Customer tests
Pair programming
Refactoring
Planning game
Continuous integration
Simple design
Sustainable pace
Metaphor
Small releases
Scrum Master
Product Owner
Team
Sprint planning meeting
Daily Scrum
Sprint review
Product backlogt
Sprint backlog
BUrndown chart
Visualize the workflow
Limit WIP
Measure and optimize lead time
Business use case realization
Business use-case model
Business vision
Change request
Configuration audit findings
Configuration management plan
Data model
Deployment model
Deployment plan
Design guidelines
Design model
Development case
Development-organization assessment
End-user support mateirla
Glossary
Implementation model
Installation artifacts
Integration build plan
Issues list
Iteration assessment
Iteration plan
Manual styleguide
Programming guidelines
Quality assurance plan
Reference architecture
Release notes
Requirements attributes
Requirements management plan
Review record
Risk list
Risk management plan
Software architecture document
Software development plan
Software requirements specification
Stakeholder requests
Status assessment
Supplementary business specification
Supplementary specification
Target organization assessment
Test automation architecture
Test cases
Test environment configuration
Test evaluation summary
Test guidelines
Test ideas list
Test interface specification
Test plan
Test suite
Tool guidelines
Training materials
Use case model
Use case package
Use-case modeling guidelines
Use-case realization
Use-case storyboard
User-interface guidelines
User-interface prototype
Vision
Work order
Workload analysis model
Notes: In Scrum and Kanban you are supposed to add stuff.
In RUP, you are supposed to remove stuff.
Scrum + XP
Kanban + daily standup
Scrum team using use cases or limiting WIP
Don’t call it Scrum if it isn’t.

## Slide 156: Multiple teams (scaling)

## Slide 157: Virtual teams - examples
PO
Product
Backlog
SM
Sprint
Backlog
PO
Product
Backlog
SM
Sprint
Backlog
PO
Product
Backlog
SM
Sprint
Backlog
CPO
Scrum of Scrums
Resolve problems & dependencies in current sprint
Testing group
Synchronize testing efforts & share knowledge
Product owner group
Prepare and synchronize product backlogs for future sprints
AI group
Synchronize AI efforts & share knowledge
Scrum
Team 1
Scrum
Team 2
Scrum
Team 3

## Slide 158: Scaling - multiple teams Avoid splitting a single story between multiple teams

## Slide 159: Team subdivision
Virtual
team
Scrum team
Scrum team
Virtual team
Scrum team
Scrum team
Scrum team
Scrum team
Scrum team
Scrum team
Virtual
team

## Slide 160: Scrum topology
PO
Product
Backlog
Team
Product
Owner
1-*
1
1-*
1
Notes: PO is one voice, not necessarily one person

## Slide 161: Scrum topology
Product
Backlog
Team
Product
Owner
1-*
1
1-*
1
1 | 1 | 1
1 | 1 | 2
1 | 2 | 1
1 | 2 | 2
2 | 1 | 1
2 | 1 | 2
2 | 2 | 1
2 | 2 | 2
PO
PO
PO
PO
PO
CPO

## Slide 162: How to form teams?

## Slide 163: Who defines the teams?
Option 1: Teams defined centrally
  + Works
  + Fast
  - Lack of buy-in
  - Doesn’t harness collective knowledge
Option 2: Teams form themselves from scratch
  + Harnesses collective knowledge
  + Buy-in
  - Slow
  - Might not work
Option 3: Combination of 1 + 2. Preliminary teams defined centrally, teams then allowed to reform themselves
  + Works
  + Harnesses collective knowledge
  + Buy-in
  + Faster than option 2
  - Slower than option 1
Case 1: Bootstrapping agile teams

## Slide 164: Self-organizing to form new teams
Constraints:
3-8 people per team
Team has PO
Focused & dedicated to shared goal
Independent (can deliver whole story)
Combined
Combined
New
Preliminary team allocation
After a week in the kitchen

## Slide 165: Product backlog – 1 or many?
PO
PO

## Slide 166: Multi-team sprint planning
Sample agenda
9:00 Welcome. Sprint review & retrospective.
10:00 Goals & priorities for next sprint
11:00 Preliminary backlog allocation
12:00 Lunch
13:00 Preliminary commitment per team
14:00 Task breakdown & final commitment per team
16:00 Wrapup
PO

## Slide 167: Just before the meeting starts
9:00 Welcome. Sprint review & retrosp.
10:00 Goals & priorities
11:00 Preliminary backlog allocation
12:00 Lunch
13:00 Preliminary commitment
14:00 Task breakdown & final commitment
16:00 Wrapup

## Slide 168: Sprint demo
9:00 Welcome. Sprint review & retrosp.
10:00 Goals & priorities
11:00 Preliminary backlog allocation
12:00 Lunch
13:00 Preliminary commitment
14:00 Task breakdown & final commitment
16:00 Wrapup

## Slide 169: Goals & priorities
9:00 Welcome. Sprint review & retrosp.
10:00 Goals & priorities
11:00 Preliminary backlog allocation
12:00 Lunch
13:00 Preliminary commitment
14:00 Task breakdown & final commitment
16:00 Wrapup

## Slide 170: Preliminary backlog allocation
9:00 Welcome. Sprint review & retrosp.
10:00 Goals & priorities
11:00 Preliminary backlog allocation
12:00 Lunch
13:00 Preliminary commitment
14:00 Task breakdown & final commitment
16:00 Wrapup

## Slide 171: Perfection is a direction, not a place
The important thing is not your process.
The important thing is
your process for improving your process